Issue #	Belongs to repository:	Name
1 – Alper Kaan YILDIZ	Website	Create/Store/View/Delete Recipes
2– Alper Kaan YILDIZ	Website	Recipe text/photo
3– Alper Kaan YILDIZ	Website	Search system
4– Alper Kaan YILDIZ	Website	Share system
5– Alper Kaan YILDIZ	Website	Account Settings
6 - Onur TETİK	Website	Create/Store/View/Delete Recipes Backend-Rest
7 - Onur TETİK	Website	Share System Backend-Rest
8 - Onur TETİK	Website	Search System Backend-Rest-Database
9 - Onur TETİK	Website	Construct Backend-Rest-Database
10 – Şükran Güler SAYGILI	Website	Account Settings Database
11 – Şükran Güler SAYGILI	Website	Tag Database
1 – Barış ÖNEN 1	Android	Android Application Feature
2- Onur TETİK	Android	Database Rest API
3 - Onur TETİK	Android	Tag Rest Database
4- Onur TETİK	Android	Account Settings Rest Database
5 – Şükran Güler SAYGILI	Android	Create/Store/View/Delete Recipes Database
6 – Şükran Güler SAYGILI	Android	Search System Database

1 This assigned issue hasn’t been divided into subtasks.
In Sprint 1(May 21 – June 16) we plan to complete the issues:
- 6 – Website - Create/Store/View/Delete Recipes Backend-Rest
- 7 – Website - Share System Backend-Rest
- 9 - Website - Construct Backend-Rest-Database
- 10 – Website - Account Settings Database
- 3 – Android - Tag Rest Database
- 6 – Android - Search System Database

Group representative: Alper Kaan YILDIZ